## Slide 1
What are Executives Thinking About Agile Development?
Todd Little
Sr. Development Manager

## Slide 2: Challenges to Agile Adoption
Rank | Item
1 | Corporate culture
2 | Enterprise/organization challenges beyond the development team
3 | Poor technical practices
4 | Executive buy-in that Agile is effective
5 | Mid-Level buy-in Agile is effective
5 | Customer/Business buy-in that Agile is effective
7 | Team buy-in that Agile is effective
8 | Legacy code
9 | Distributed teams
10 | Lack of tools to help manage the development
11 | Contracts
12 | Dealing with a regulated environment

## Slide 3: The Context of Feedback

## Slide 4: Most Important Drivers
Rank | Item
1 | Top-down leadership driven
2 | Evangelist driven
3 | Grass roots from key individuals
4 | Team self initiated

## Slide 5
Sue McKinney VP Engineering Pitney Bowes | Stefan Andersson VP Product Creation SAAB Group | Chandra Yeleshwarapu Director Halliburton
Hendrik Esser Head of Portfolio Mgt Ericsson | Pete Morowski Sr. VP Sabre Airline Solutions | Ravi Waran CIO Air Liquide
Allen Rutzen Sr. Manager Nokia | Jing Yang Technical Director ZTE | Mike Harkins VP Applications Transamerica

## Slide 6
Vice President, WW Product Development
Pitney Bowes, Inc
Sue MCKINNEY
Notes: Regardless of what company you work for, agile works.

## Slide 7
world class
mailing solutions

## Slide 8
evolve portfolio to SW based solutions
Notes: Our transformation started with creating value-added services for our clients. Creating smarter mailing devices and providing services over the web.
AMEN – this makes sense! But how do we get started???????

## Slide 9
what do
executives
fear?

## Slide 10: Surprises!
Notes: Managing risks is really all about avoiding surprises. If we have put some thought into what could happen on a project, the chances of us being surprised is greatly reduced.

## Slide 11
market
uncertainty
technical uncertainty
project
duration

## Slide 12
How do they react?
Notes: 12
Risk is the possibility that something could happen which would have an impact, positive or negative on your project, your team, and your organization.

## Slide 13
set project
dates
Notes: 13
Creates a false sense of certainty
Creates a sense of urgency for engineering

## Slide 15
transparency
risk
management

## Slide 16
agile
to deal with
uncertainty
Notes: market
uncertainty
technical uncertainty
project duration

## Slide 17
Deep Dive on Roles
Notes: 17
Risk is the possibility that something could happen which would have an impact, positive or negative on your project, your team, and your organization.

## Slide 18
Executives

## Slide 19
give them “waterfall” status
Notes: Give status at the right level. Senior executives are more interested on achieving business goals – revenue, time to market, etc

## Slide 20
create
synergistic
alignment
Notes: Too often the development community drinks the Agile koolaid – how to make everyone else buy-in or sync up with development

## Slide 21
CEO and Senior Management Council
IT
Employees
Product Management
Educate and Enable ...
Notes: Give examples how training and coaching gave organizations the willingness to try agile.

## Slide 22
and
now the
middle
manager
Notes: What are their fears?
Losing control and not making all decisions. Always was Big man on campus! Asking for status………

## Slide 23
give up
command
and
control

## Slide 24
teams figure out how
Notes: 24
Ok, here’s the data, the features we want you to build and oh, by the way, here’s how we want you do to it?!?
How often as a leader do you ask your teams to size something and when they say it will take them 4 weeks, you say – “can you do it in 3 weeks?” And what’s the normal response and outcome???????

## Slide 25
give and re-enforce
ownership
Notes: 25

## Slide 26
and
now the
project
manger

## Slide 27
task
driven
mindset

## Slide 28
shift to
value driven
mindset
Notes: A real good project manager can transition to PO or Scrum Master role

## Slide 29
Market
Differentiating
High
Low
Mission Critical
Low
High
Innovate
Parity
Partner?
Who cares?
create decision filters that help teams understand business value priorities
Notes: Help define and prioritize the backlog

## Slide 30
and
now the
software
developer

## Slide 31
shift from individual pack to team pack

## Slide 32: Definitions
craftsmanship and competency

## Slide 33
But wait ……
Notes: 33
Risk is the possibility that something could happen which would have an impact, positive or negative on your project, your team, and your organization.

## Slide 34
now the antibodies arrive

## Slide 35
hero syndrome
Notes: Supress information – and dive in later to save the team

## Slide 36
passive
aggressive
behavior

## Slide 37
unleash the
talent
within
the
organization
Notes: 37

## Slide 38
give
people
what they need to succeed
Notes: 38

## Slide 39: SAAB AERONAUTICS
Lean and Agile Ways of Working
Stefan Andersson
Head of Product Creation
Saab Group Operational Excellence

## Slide 40
COMMITTED PEOPLE
RESPECT FOR COMPETENCE
EVOLUTIONARY DEVELOPMENT
FOCUS ON USABILITY

## Slide 41: SAAB AERONAUTICS’ HISTORY
Notes: 41

## Slide 42: SAAB AERONAUTICS TODAY
COMMERCIAL AND MILITARY
AIRCRAFT SYSTEMS

## Slide 43: OUR JOURNEY – MY VIEW
1970
1980
1990
2000
2010
2020
Small teams who handled design, implementation and test
Committed People
Usable documents
Close collaboration with the users
A lot of trial and error
Org. hierarchies and stove pipes
High staff turnover
Documentation because of standards
Feedback from users = Req. creep
Focus on planning and control
Way of working insufficient w.r.t
Usability and performance
Lead time
Cost
That led us (back) to Lean/Agile

## Slide 44: SOURCES OF INSPIRATION
Focus on handling changing or unclear requirements and needs
AGILE
Focus on value stream, continuous improvement and banish waste
LEAN
SE
Systematic handling of architecture and non-functional requirements
Saab Integrated
Product Creation System

## Slide 45: USE OF LEAN AND AGILE TOOLS
VISUAL PLANNING (100 team)
SCRUM ORGANIZATIONAL PATTERN (35 teams)
5S in Work Shops, Labs and Offices
VISUAL PROJECT MANAGEMENT SYSTEM (All projects)
KAIZEN SYSTEM (70 teams)

## Slide 46: LESSONS LEARNED
Success factors for Effective R&D
Visual planning and control – Team level. Short and Long Term
Leaders are coaches that support and inspire the teams
”Pull” culture instead of sitting and waiting
Teams that understand their customer and the big picture (end-user)
Success factors for Effective Organizational Change
Trust – Embrace the fact that people want to be Lean and Agile
Encourage local initiatives – Don’t start with standardization
Leader commitment and competence – Don’t rely on consultants
Let the change process be Agile – Don’t get stuck in business cases

## Slide 47: GRIPEN NG
Next generation Gripen for the Swedish Airforce and for the Export Market
  Increased Range and Performance
  Improved Situational Awareness
  Improved Survivability (EW)
  Improved robustness
  Lead Time Reduction
  Decreased Development and Production Cost
  Decreased Operate and Support Cost
  Growth potential beyond 2025

## Slide 48: HOW WE INTRODUCED SCRUM
The introduction of Scrum and “Agile” methods were to a large extent initiated by the teams
Every project member had a Scrum basics training
We hired an experienced consultant for advice and follow-ups on our handling of Scrum ceremonies and roles
Adaptations where made in order to handle:
  Long term perspective (> 4 years)
  Firm deliveries
  Coordination of parallel teams contributing to one delivery
Notes: Initially short sprints in order to practice the methodology.

## Slide 49: POSITIVE EXPERIENCE
Improved quality
  Customer and user involvement
  Incremental Development
More efficient development
  Improved communication
  Better “situation awareness”
  30 % increase of efficiency (self-assessment)
  Increased well-being and commitment in the teams
Continuous improvement
  Continuous lessons learned and improvement of way of working

## Slide 50: CHALLENGES
The method
  Handling hierarchy of teams (Scrum of scrums)
  Definition of done vs. value added
  Potentially shippable deliverables after each sprint
The Product Owner role
  Understanding the impact of features and the appropriate development planning
  Indistinct customer: two pilots – three opinions
  Miscommunication with the teams => wrong prioritization by the teams
  Distant deliveries potentially neglected
Support from the surrounding organization
  Project management with lack of understanding of the fundamental principles of Scrum
  Fixed delivery dates, but increasing scope
Notes:   Upper (project) management ignorant regarding the methodology
Everything get obvious – Thank Scrum, don’t blame Scrum
Traditional planning and progress reports
Fixed delivery dates, increasing scope
- You’re agile, squeeze it in!

## Slide 51: Building Complex Software Vision, Trust, Interfaces and Assumptions
Chandra Yeleshwarapu
Director of Information Management and Platform Technology

## Slide 52: Landmark E&P Ecosystem Collaborative Applications – Data Management – Modern Platform – Expert Services
Drilling and Completions
SURVEILLANCE
FIELD
PLANNING
EARTH
MODELING
GEOLOGY
GEOPHYSICS
BASIN
REPORTING
DESIGN
SIMULATION
REAL-TIME
OPTIMIZATION
Data Management
DecisionSpace Platform
Production
Reservoir
Geosciences
Services and Support

## Slide 53: E&P Upstream Applications
GeoSciences – Basin, Geology, Earth Modeling, Engineering. Reservoir, Production, Data Management

## Slide 54: Deployment Challenges and Models
Collaboration Centers
Mobile
Access
Disconnected
Computing
Individual Workstation
Business/Technical
Field/Professional
Remote Rendering

## Slide 55: Contributing factor for the Software complexity Market Forces
Market Changes Rapidly
Adoption Cycle is long – 3-10 years
Workflows are complex and changing

## Slide 56: False perception of Quick Wins
Point Solutions
Do it yourself rather than use horizontal technologies
Not Leveraging internal teams and external ecosystem
Making technology and architectural compromises
Grab talent with an outsource partner

## Slide 57: Agile Approach to Delivering Complex Software It’s not just about Agile Development
Market
Customer
Sales
R&D Process
Release
Adoption
Maintenance
Supply Chain
Marketing
Training, Education
Finance
Sustaining
10%

## Slide 58: Agile Approach to Delivering Complex Software It’s not just about Agile Development
Emphasis and iterate on incremental Value (End User Workflow)
Validate Vision, Strategy, and Execution
Market
Customer
Sales
R&D Process
Release
Adoption
Maintenance
Supply Chain
Marketing
Training, Education
Finance
Sustaining

## Slide 59: Customer Intimacy
Customer Advisory Boards –
User groups and Product groups –
1-1 Customer meetings –
Partner Drops -
Beta Programs –
Try and Buy Programs -

## Slide 60: Organization Intimacy Inclusion in the Software development cycle
Sales and Tech Support –
Services –
Training and Education –
Marketing -
Usability –

## Slide 61: Partnerships
Use Open Source
Use Horizontal Technologies
Use Agile R&D partners
External

## Slide 62: Architectural Alignment is the Key
DecisionSpace IM Foundation
Spatial
Unstructured
Project
Operational
Real-time
Corporate
Warehouse
3rd party
Platform
services
Security & Identity
Entitlements
Developer enablement
HPC
Cloud enablement
Monitoring
Portal
Presentation
services
Schematics
Charts
Visualisation
Sessions
Preferences
Graphical edit
Integration
services
Messaging
Sync
Cartographic
Units
Real-time
Federation
Industry standards
Shared memory
Business
services
Search
Application Domain
Collaboration
Reporting
BPM
Alarms
Content management
Computation
Device
Deployment
Hosted/Cloud
Thin client
Smart client
Thick client
Desktop
Mobile
Browser
Disconnected
Service repository
Data
services
Data Services Layer
Native SDKs
The DecisionSpace® Platform and Ecosystem
ETL
GIS/maps
1D/2D/3D
Geosciences
Drilling
Production
IM
Knowledge
BI/Analytics
P2P comms
Search

## Slide 63: Innovation Emphasize and accelerate
Grass roots Innovation
Patents, publications
Intellectual Property Days
Innovation Days
Intern Programs with stretch goals
Incremental versus Extreme

## Slide 64: Key Takeaways
Alignment of Strategy and Vision
Build trusted relationships External and internal partners
Architectural and Functional Interfaces
Innovate – break the assumptions
Measure and Monitor alignment
Develop less
integrate more
Monitor and Measure
Encourage and Measure

## Slide 85
Laying a Foundation for Agility Through Aligning IT & Business Process: A Case Study
Ravi Waran, CIO Air Liquide Agile2012 Conference, Dallas TX

## Slide 86
TARGETED IT
‘Differentiate”
Consolidate Efficiencies, Drive Targeted Differentiation
Standardization and rationalization yield lower TCO, boost reliability & performance, and provide a plug and play foundation for agility
Added value comes from exploiting agility and fostering innovation
CORE IT
“Keep The Lights On”

## Slide 87: Infrastructure Strategy
SECURITY
Approach: standardize
& balance
Projects:
HARDWARE
Approach: rationalize & standardize
Projects:
SOFTWARE
Approach:
rationalize &
standardize
Projects:
Projects:
VOICE & NETWORK
Approach: boost reliability & expand capacity

## Slide 88: Business Process Convergence Strategy
Business Process
IT Domains
Support model
Converge
Keep the Lights On
Maximize efficiences
Differentiate
Drive competitive adv
Standardize
Lower complexity
Fewer platforms
Keep the Lights On
Drive TCO down
Differentiate
Drive business value
Aligned, connected
Common tools
Shared governance
Optimal outsourcing
Keep the Lights On
Leveraged resources
Differentiate
Provide proximity
Targeted support
Key Areas
Converge
Focus
Notes: The three separate but interconnected pillars defining roadmap strategy
  1) Business Process, 2) IT Domains, 3) Support Model
  Design of each drives the next, in sequence
Common transformation theme across all three pillars
  Convergence & standardization, followed by
  Focus & differentiation
Shadow box shows scope of validation study.

## Slide 89: Establishing a Technical Debt Practice
An Executive Perspective
Senior Vice President - Development
Sabre Airline Solutions
Pete Morowski

## Slide 90: What is it and why is it important ?
Technical Debt

## Slide 91: Provides vocabulary to quantify the technical health of software in terms of business impact.
“
Software as a Business Asset
Notes: Measures

## Slide 92
Strategic Effect of Technical Debt
In applications with high technical debt, estimating accurately is nearly impossible
Only 3 strategies
  Do nothing, it gets worse
  Replace, high cost/risk
  Incremental refactoring, commitment to invest
©2008 InformationArchitects, Inc.

## Slide 93: Simplifying the conversation
Quality Debt
Config. Mgmt Debt
Code Debt
“Technical Debt”

## Slide 94: Our Approach
Practice Evolution

## Slide 95: Establishing our Practice
educate
measure
communicate
adopt
institutionalize

## Slide 96: Measuring debt
Measurement Pilot
  Senior technical team
  Tools usage
  Challenges
Portfolio Analysis and Product Summaries
Measurement Practice
  Baseline
  Usage and frequency

## Slide 97: Communicate
educate
measure
communicate
adopt
institutionalize
Executive Communication
  Focus on funding
  Establishing a consistent language and presentation
  Communicate business impact and don’t assume tech knowledge
Technical Teams
  Focus on fixing
  Not one time effort
  Highlight wins

## Slide 98: Adopt
educate
measure
communicate
adopt
institutionalize
Data Visibility and Usage
Remediation
  Investment Prioritization
  Business Collaboration
  Refactor vs Rewrite
Prevention
  Measurement and Monitoring
  Training and tooling
  Code Stewardship

## Slide 99: Institutionalize
educate
measure
communicate
adopt
institutionalize
Not there yet
Not a “tech” thing
  Annual Budget planning
  Technology transitions
  Consideration in Acquisition process
Once remediated teams actively apply tech debt practices
  Debt can be measured and managed on an iteration basis

## Slide 100: Learnings: My Top 5
Leadership and buy-in from senior technical team was critical
  Tooling/Measure Challenges
  Time Investment
Importance of standard format product summaries
Impact in changing the discussion with the business
  Surprised in adoption of terminology across company
  Need ability to communicate dynamics of software development
Impact to development teams in approach to coding
  Visibility quantifies impact of “short cuts”
Most effective tool I have had in justifying technical investment

## Slide 101: Cost to Service is the key
Type of Debt | Cost to Service
Home Mortgage | 3%
Student Loan | 3.4%
Credit Card Debt | 18%
Louie the Loan Shark | 100%

## Slide 102: Don’t Mess With the Scrum Master
Allen Rutzen
Sr. Manager, Agile Working Group
Nokia, Location & Commerce
Agile Executive Forum 2012
August 13, 2012

## Slide 103: Dedicated Scrum Master
Scrum Master responsibilities done by dedicated Scrum Masters that typically handle 2 teams. | 
Pros | Cons
Dedicated role Scrum Master | Scrum Master is not dedicated to the team.
This is the most common and presumed default. | 

## Slide 104: Team Member as Scrum Master (Dedicated)
Scrum Master responsibilities get priority and should be allocated at 50% of that person. | 
Pros | Cons
Dedicated role | Team tasks can infringe on Scrum Master tasks. Team velocity is reduced
This is a workable solution, but requires a person who will resist the temptation to deemphasize Scrum Master responsibilities | 

## Slide 105: Team Member as Scrum Master (Rolling Responsibility)
Scrum Master responsibilities get priority and the assigned Scrum Master can only be allocated at 50% for other tasks. | 
Pros | Cons
Each team member gets exposure to the role | Team tasks can infringe on Scrum Master tasks. Team velocity is reduced
It should only be considered for teams with high levels of Agile maturity | 

## Slide 106: Product Owner as Scrum Master
Product Owner must be available to allocate 50% of time to Scrum Master tasks. | 
Pros | Cons
?? | Product Owner responsibilities can infringe on Scrum Master tasks Checks and balances with respect to sizing stories and velocity-based planning is compromised
It should only ever be considered for teams with high levels of Agile maturity and a Product Owner that is a strong proponent of Agile | 

## Slide 107: Functional Manager as Scrum Master
The Functional Manager must be able to clearly delineate the duties of manager and Scrum Master. | 
Pros | Cons
?? | Too tempting to move from servant-leader to directive-leader mindset. The collaborative team culture is in jeopardy as open dialogue is always in danger of being suppressed
It should only be considered as a temporary solution | 

## Slide 108: No Scrum Master (responsibility shared among team members)
Tasks are “picked up” by multiple team members. | 
Pros | Cons
Each team member gets exposure to Scrum Master tasks | Team tasks can infringe on Scrum Master tasks. Team velocity is reduced
It should only be considered for teams with high levels of Agile maturity | 

## Slide 109: Summary of Scrum Master Models Used At Nokia/NAVTEQ
Model | Number | Percentage
Traditional SM Model | 45 | 70%
Team Member as Scrum Master (dedicated) | 9 | 14%
Team Member as Scrum Master (rolling ) | 2 | 3%
Product Owner as Scrum Master | 1 | 2%
Functional Manager as Scrum Master | 6 | 9%
No Scrum Master (shared responsibility) | 1 | 2%

## Slide 110: Summary of Scrum Master Models
Model | Stipulations | Recommendation
Traditional SM Model | SM is dedicated to SM duties Not to exceed two teams | Yes
Team Member as Scrum Master (dedicated) | Scrum Master responsibilities get priority Can only be Scrum Master for one team. Experienced Scrum Master | Yes, but SM responsibilities get priority and should be allocated at 50%
Team Member as Scrum Master (rolling ) | Scrum Master responsibilities get priority | No
Product Owner as Scrum Master | Product Owner must allocate 50% of time to SM tasks | No
Functional Manager as Scrum Master | The FM must be able to clearly delineate the duties of manager and Scrum Master | No
No Scrum Master (shared responsibility) | Tasks are “picked up” by multiple team members | No

## Slide 123
Agile – It’s All About The People
Mike Harkins
August 2012
Notes: Introduce myself
Started in 2008 in a division
Now part of L&P
Implementing on a bigger scale

## Slide 124: IT Tries But The Business Is Not Happy
Business & IT frequently do not have a healthy partnership
Are they delivering quality software?
Notes: Before we started our agile implementation:
The business departments lacked confidence in IT’s ability to deliver;
And the business relationship with IT was not good.

## Slide 125: Wasted Time & Effort
The requirements process delays starting development and approvals are too often used as a weapon
No focus on getting value quickly
Copyright 2002 Standish Group
Notes: We relied on people to be able to tell us everything they needed and since they had not seen anything yet, this led to an incomplete understanding due to a combination of the people not thinking of some things and misinterpretation on the part of the hearer.
Study by the Standish Group said that 45% of features and functions were never used, 19% were rarely used, 16% were sometimes used, 13% were often used, and 7% were always used. We can debate the specific percentages but the concept seems valid.
Our situation was similar.

## Slide 126: Challenges
Implementation
delays when users
finally saw what
was developed and
wanted changes
Scope was broad, implementation delayed due to work on less valuable functionality
Do they really need this?
Notes: Instead of doing first and getting into production the things that would bring the most value, projects usually tried to do everything which made them longer and increased the likelihood they would go on and on and on..

## Slide 127: Self Examination
As a leader, you must believe in it
You must overcome problems, challenges, and doubts
Get convinced before you start
Stay the course
Notes: As a leader, it is your job to improve things by making people uncomfortable at a pace they can handle.
U.S. Grant’s realization in his first battle that the enemy was just as scared as he was so he just decided to not be afraid from then on

## Slide 128: Executive Sponsorship
Utilize success stories at other companies to get executive support
Notes: There are enough successes to provide strong evidence about the success of agile methods

## Slide 129: Volunteers Versus Experts
Notes: Volunteers are always better with new ventures
Not at Transamerica but at other companies I know about, experts have delayed and sabotaged agile implementations
Experts may feel threatened or resent losing their position of importance

## Slide 130: Training & Coaching
Training before starting is critical
Coaching is helpful in the beginning and for checkups
Scrum Master & Product Owner training after they get experience
Join local agile groups
We are doing internal mentoring
Notes: Light bulbs went on at the training session.
Business and IT people got excited, but of course, we had skeptics.
We quickly reached the tipping point when people kept asking when they could start doing it instead of waiting for the pilot to finish.

## Slide 131: Dilemma
The key is to get a second team going
The tipping point for us was when we had a second team start without permission during our pilot

## Slide 132: Management Control
Managers must allow the teams to make decisions
Managers should make teams solve their own problems
Managers should focus on developing people and improving things that are beyond the team’s control

## Slide 133: Agile Exposes Weaknesses
It is difficult to hide in an agile environment
This is true for people and processes
Notes: Agile exposes weaknesses in people and processes

## Slide 134: Lessons Learned
Agile has specific techniques, when we follow the discipline, the results are better
Teams over committed initially
Keep teams together if possible
Less is more, by limiting the concurrent projects that teams were assigned, the teams did more and did it faster

## Slide 135: Strengths
We utilized the Gallup Group’s assessment to identify people’s individual strengths
We utilized CoreClarity’s tools to understand our team’s collective strengths
Employees are more engaged and productive when they utilize their strengths

## Slide 136: Balance the reality of uncertainty with the wish for certainty
agile
to deal with uncertainty
give them “waterfall” status

## Slide 137: Standardize to reduce costs, Differentiate to generate value
TARGETED IT
‘Differentiate”
CORE IT
“Keep The Lights On”

## Slide 138: Standardize to reduce costs, Differentiate to generate value
Market
Differentiating
High
Low
Mission Critical
Low
High
Innovate
Parity
Partner?
Who cares?

## Slide 139: Optimize the whole
Market
Customer
Sales
R&D Process
Release
Adoption
Maintenance
Supply Chain
Marketing
Training, Education
Finance
Sustaining

## Slide 140: Culture is important. Adjust your culture to be more agile, adjust your agility to match your culture(s).

## Slide 141: Understand your technical debt and the cost of servicing it. Remember “craftsmanship over crap”

## Slide 142: The Scrum Master / Coach

## Slide 143: Discover and leverage the strengths of individuals