## Slide 1: Six Key Lessons Learned from Agile and Lean Principles to Incorporate into a Stage-Gate® Idea-to-Launch Process
Todd Little

## Slide 2: About Todd
Executive roles as VP Product Development, Director of Software & Technology
@toddelittle
Notes: Director – company called IHS until a few days ago
Just merged – 9,000 – 15,000
Information & analytics company, verticals
Performance reviews 10 years – mistake
Stopped laughing – launch
3 years ago – working off and on

## Slide 3: Estimate the # of Jelly Beans

## Slide 4: What is Agile and Lean Development?

## Slide 5: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value: |  | 
Individuals and interactions | over | processes and tools
Working software | over | comprehensive documentation
Customer collaboration | over | contract negotiation
Responding to change | over | following a plan
That is, while there is value in the items on the right, we value the items on the left more. |  | 

## Slide 6: What Happens in a Typical Project Inside the Tornado
When will we get the requirements?
All in good time, my little pretty, all in good time
But I guess it doesn't matter anyway
Doesn't anybody believe me?
You're a very bad man!
Just give me your estimates by this afternoon
No, we need something today!
I already promised the customer it will be out in 6 months
No, we need it sooner.
Not so fast! Not so fast! ... I'll have to give the matter a little thought. Go away and come back tomorrow
Ok then, it will take 2 years.
Team Unity
Project Kickoff
Notes: We look at a typical software project…..

## Slide 7: We’re not in Kansas Anymore
My! People come and go so quickly here!
I may not come out alive, but I'm goin' in there!
The Great and Powerful Oz has got matters well in hand.
"Hee hee hee ha ha! Going so soon? I wouldn't hear of it! Why, my little party's just beginning!
Developer Hero
Reorg
Testing

## Slide 8: The Idealized Waterfall
Envisioning
Test
Plan/Design
Develop
Release
Notes: In the early days of software engineering, engineers wanted to look at software development as an assembly line. Winston Royce wrote a famous paper where in the beginning of the paper he wrote about the ideal waterfall development process.

## Slide 9: Uncertainty
Don’t know that
we don’t know
Knowable
Unknowable
Know that
we know
Know that
we don’t know
Don’t know that
we know
Notes: This slide works best in animation mode. There are some things that we know that we know. This is essentially the spec. If everything goes well, this is the best we could do. There are some things that we know that we don’t know. These are typical project risks. There is another category of things that we don’t know that we don’t know. Some of these might be knowable if we put more effort into planning, but some of these are fundamentally unknowable in advance. (I ignore the Don’t know that we know. Some people refer to this quadrant as intuition or reflexes.). The unknowable section is what Fred Brooks refers to as the Werewolf.

## Slide 10: The Realized Waterfall
Envisioning
Test
Plan/Design
Develop
Release
Notes: But Royce went on to say that the idealized waterfall was impossible. Many people ignored the second half of the paper because it was much more complicated.

## Slide 11: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 12: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 13: Context
One size does not fit all

## Slide 14: Cynefin Framework (Snowden)

## Slide 15: Obvious
Input
Output
Cause and Effect Obvious to all
Known - Knowns
Sense - Categorize - Respond
apply best practice
Distribution
Example: Manufacturing

## Slide 16: Complicated
Input
Output
Cause and Effect Requires Analysis
Known - Unknowns
Sense - Analyze – Respond
apply good practice
Distribution
Example: Incremental Product Development
Analysis

## Slide 17: Complex
Input
Cause and Effect perceived in retrospect
Unknown - Unknowns
Probe - Sense – Respond
sense emergent practice
Distribution
Output
Example: New Product Development

## Slide 18: Chaotic
Input
Output
No Relationship between Cause and Effect
Unknowables
Act - Sense - Respond
discover novel practice.
Distribution
Example: Medical Emergency

## Slide 19
John Helm
Agile 2013

## Slide 20: Managing Complexity and Uncertainty Context Leadership Model

## Slide 21: Reduce Uncertainty or Complexity
Attribute | Score
Team Size | █████████
Mission Critical | █████████
Team Location | █████████
Team Maturity | ███
Domain Gaps | ███
Dependencies | █████████
Uncertainty | Complexity
Opportunities to Reduce Uncertainty: Use proven technologies Reduce project duration | Opportunities to Reduce Complexity: Collocate the team Break project into sub-projects
Attribute | Score
Market | ███
Technical | ███
# Customers | █████████
Duration | █████████
Change | ███

## Slide 22: Managing Complexity and Uncertainty

## Slide 23: Portfolio Distribution

## Slide 24: Product Lifecycle

## Slide 25: Not all dogs are the same

## Slide 26
Pay Attention to Context!
#1

## Slide 27
Exercise:
Cynefin Framework
Context Leadership Model

## Slide 28: Estimate the # of Jelly Beans

## Slide 30: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 31: Build Quality In
Build Test
Build Feature
Refactor
Build Test
Build Feature
Refactor
Build Test
Build Feature
Refactor
Functional Acceptance Tests

## Slide 32
Build Quality In!
#2

## Slide 33: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 34: Deliver Frequently

## Slide 35
Deliver Frequently!
#3

## Slide 36: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 37: Learning
Feedback Loop

## Slide 38: Hurricane Rita
Notes: We like to use forecasting a hurricane track as an analogy to software development. This is an example of the various news agencies early forecast of hurricane’s Rita track. One thing we know is that all of these tracks are wrong.

## Slide 39: Hurricane Rita
Notes: The actual path of Rita is shown in yellow. Planning of software is much like this. Almost everything we do is “new” and when we followed a more waterfall model, we took lots of time designing and gathering estimates of tasks before starting. From that initial Plan, the one thing we really knew, was that the project would not turnout looking like the plan and it would change. We know that as we gain more knowledge during development the plan would be refined many times. So, with Agile, we don’t spend a lot of time in upfront planning.

## Slide 40: Gordon the Guided Missile

## Slide 41: “Incrementing” Builds a Bit at a Time
1
2
3
But, incrementing calls for a fully formed idea

## Slide 42: “Iterating” Builds a Rough Version, Validates it, Then Slowly Builds Up Quality
1
2
3
Iterating allows you to move from vague idea to realization

## Slide 43: Learning
1
2
3
The objective is to get it right at the end

## Slide 44
Learn through Inspect & Adapt!
#4

## Slide 45: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 46: Lean Product Management Strategy

## Slide 49: Is your Strategy a Bucket or a Filter?

## Slide 50: Start with Market Positioning

## Slide 51: Purpose Alignment Model
Notes: [Purpose of slide] [#]
  [Information]

## Slide 52: Purpose Alignment Model
CAN WE
CREATE A
DIFFERENTIATED
PARTNERSHIP?
INNOVATE,
CREATE
MINIMIZE /
ELIMINATE
ACHIEVE AND
MAINTAIN PARITY, MIMIC, SIMPLIFY
Notes: [Purpose of slide] [#]
  [Information]

## Slide 53: Applicable at all Levels
Corporate Strategy
Product Strategy
Feature

## Slide 54: A View of Strategy - Apple
54
ATT
NEW PRODUCT DESIGN
USER EXPERIENCE
CONTENT DISTRIBUTION
MS OFFICE
INTEL HARDWARE
OTHER SOFTWARE
PERIPHERALS
Notes: 54
[Purpose of slide] [#]
  [Information]
© International Institute of Business Analysis®

## Slide 55: Purpose Filter
Strategic
Fit
Roughly
Estimate
Values and
Costs
Idea
Partner | Invest
Who Cares | Parity
Idea
Idea
Other
Release
Backlog
Critical
Items
Prioritize
By
Value/Cost
Non-
Strategic
Non-
Economic
Idea
Idea
Idea
Prioritize

## Slide 56
Lean Product Mgt Strategy!
#5

## Slide 57
Exercise:
Good and Bad Examples of Strategy (Buckets & Filters)
Purpose Alignment Model

## Slide 59: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 60: Servant Leadership and Sustaining Culture

## Slide 61
Alexey Krivitsky

## Slide 62: Trust/Ownership Model
Command & Control
Conflict
Energy & Innovation
Abdication
High
How do we get here?
Team Ownership
Control
Trust
Low

## Slide 63: Control Systems
Processes
Inputs
Inputs
Inputs
Processes
Inputs
Inputs
Inputs
Command & Control
Agile Leadership
Outputs

## Slide 64: Trust/Ownership Model
Command & Control
Conflict
Energy & Innovation
Abdication
High
How do we get here?
Team Ownership
Control
Trust
Low
Zone of
Stable Control

## Slide 65
Servant Leadership & Culture!
#6

## Slide 66: Foundation and Pillars of Agile
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 67: Case Study: Integrating Agile Principles into a Stage-Gate® Process

## Slide 68: Case Study: Integrating Agile Practices in a Stage Gate Process

## Slide 69: Lifecycle for Software
‘Produce a process based on LIFECYCLE that works for software, as much like LIFECYCLE as you can make it. And you have to keep the same stages and gates.’
Executive Mandate

## Slide 70: Moving towards Agility

## Slide 71: Flexibility vs. Discipline
Discipline
High
Low
Flexible
Low
High
Bureaucracy
Waterfall
Agile
Ad-Hoc

## Slide 74
Agile can fit in Stage-Gate®
Halliburton Case Study

## Slide 75: Case Study: Add Stage-Gates® to Agility
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 76: Collaborating with Non-Collaborators
Agreement
Disagree
Agree
Collaboration
Non-Collaborator
Collaborator
Compliance
Combative
Creative
Tension
Collegial
Common Practice
More useful
Drive to
Purpose

## Slide 77: The Complete Picture

## Slide 78
Project | Stack Rank | $ | FTE
Lights On Bucket |  |  | 
Special Projects Bucket |  |  | 
Maintenance and Enhancements Bucket |  |  | 
Project 1 |  |  | 
Project 2 |  |  | 
Investment Bucket |  |  | 
Project 1 | 1 |  | 
Project 2 | 2 |  | 
Project 3 | 3 |  | 
Project 4 | 4 |  | 
Project 5 | 5 |  | 

## Slide 79: Mindset Shift
From | To
Project Approval | Portfolio Prioritization
All projects follow the same process | Fitting the process to the context
Annual budget | Continuous portfolio review
Status Reporting | Managing the Business

## Slide 80: Portfolio to Sub-Portfolio to Team
Company Portfolio |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Biz Line Portfolio |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Sub-portfolio |  |  |  |  |  | Sub-portfolio |  |  |  |  |  | Sub-portfolio |  |  |  |  | 
Yearly
Quarterly
Monthly
Daily

## Slide 81: Autonomy is Good, but Aligned Autonomy is Great

## Slide 82
Stage-Gate® + Agile = Better
IHS Case Study

## Slide 83: Summary
Learning (Inspect and Adapt)
Context
Servant Leadership & Sustaining Culture
Build Quality In
Deliver Often
Lean Product Management Strategy
24 hrs
1-4 wks
Release
Backlog
Backlog
tasks
Potentially Shippable
Product Increment
Iteration
Backlog

## Slide 84: Why does Agile Work in Software?
We respect context
We build quality frameworks in
We deliver frequently
We value feedback as learning
We value value
We collaborate and share ownership
Software has an incremental funding model
Software has variable scope

## Slide 85
Summary
We respect context
We build quality frameworks in
We deliver frequently
We value feedback as learning
We value value
We collaborate and share ownership
Software has an incremental funding model
Software has variable scope

## Slide 86: Cynefin Framework (Snowden)

## Slide 87: Managing Complexity and Uncertainty

## Slide 88: Build Quality In
Build Test
Build Feature
Refactor
Build Test
Build Feature
Refactor
Build Test
Build Feature
Refactor
Functional Acceptance Tests

## Slide 89: Deliver Frequently

## Slide 90: Learning
1
2
3
The objective is to get it right at the end

## Slide 91: Is your Strategy a Bucket or a Filter?

## Slide 92: Purpose Filter
Strategic
Fit
Roughly
Estimate
Values and
Costs
Idea
Partner | Invest
Who Cares | Parity
Idea
Idea
Other
Release
Backlog
Critical
Items
Prioritize
By
Value/Cost
Non-
Strategic
Non-
Economic
Idea
Idea
Idea
Prioritize

## Slide 93: Overall Process Flow
Adaptive Activities
Inputs
Pre-conditions
Project Sanction
RTM
Outputs
Post-conditions
Released Software
CORE Activities
  Iterations

## Slide 94: Continuous Product Innovation Flow
Adaptive Activities
Project Sanction
RTM
CORE Activities
Idea Filter
Hot Items
Sales
Services
Customer
Support
Product
Backlog
A
Items
Iteration
Backlog
Flexible Scope
Backlog
Newly Discovered
Items
Most Items for consideration in next release
B & C
Release
Backlog

## Slide 95
Alexey Krivitsky

## Slide 96: Take Aways
Agile and Lean principles are aligned with Stage-Gate® principles
  Add agility to a Stage-Gate process
  Add Stage-Gate concepts to an Agile model
  Drive towards Continuous Stage-Gate

## Slide 97: Contact
  toddelittle@gmail.com
  www.toddlittleweb.com
  www.accelinnova.com
  @toddelittle
  www.linkedin.com/in/toddelittle/

## Slide 98
Exercise:
How is your NPD like or unlike Software?
  Which Agile/Lean practices do you think would be worth trying?
  Which do you think would be unsuccessful?

## Slide 99: Comparison
 | Oil and Gas Exploration | Software
Investment Decision | Large capital investment | Incremental investment
Uncertainty | Where is the oil? | Where is the market?
Learning | Probing (Seismic, etc.) | Beta test
Quality | Safety / Environment | Test automation
Collaboration | Asset teams | Product Teams