## Slide 1: Agility and Closed Loop Feedback
Todd Little
Chairman Kanban University

## Slide 2: Empirical Process Control

## Slide 4: Control Systems
Processes
Inputs
Inputs
Inputs
Processes
Inputs
Inputs
Inputs
Outputs
Open
Loop
Closed
Loop

## Slide 5: Open Loop Control
Desired Output Response
Output
Controller
Process

## Slide 6: Open Loop Control
Desired Output Response

## Slide 7: Open Loop Control
Desired Output Response

## Slide 8: Closed Loop Control (Balancing Feedback loop)
Sensor
Corrective Action
Process
+
Assessment
Actual Output
Deviation from desired state
Feedback Signal
+
-

## Slide 9: Closed Loop Control Example
Temperature
Turn on or off
+
Assessment
Actual Output
Deviation from desired state
Feedback Signal
+
-

## Slide 10: Shower Control System
+
Assessment
Actual Output
Deviation from desired state
Feedback Signal
+
-
Adjust
Temperature

## Slide 11: Shower Control System
+
Assessment
Actual Output
Deviation from desired state
Feedback Signals
+
-
Adjust
Temperature
Flow Rate

## Slide 12: Shower Control System
+
Assessment
Actual Output
Deviation from desired state
Feedback Signals
+
-
Adjust
Temperature
Flow Rate

## Slide 13: Shower Control System
+
Assessment
Actual Output
Deviation from desired state
Feedback Signal
+
-
Adjust
Temperature
Delay

## Slide 14: Cynefin Framework(Snowden)

## Slide 15: Obvious
Input
Output
Cause and Effect Obvious to all
Known - Knowns
Distribution

## Slide 16: Complicated
Input
Output
Cause and Effect Requires Analysis
Known - Unknowns
Distribution
Analysis

## Slide 17: Complex
Input
Cause and Effect perceived in retrospect
Unknown - Unknowns
Distribution
Output

## Slide 18: Shower Control System: Simple or Complex?
+
Assessment
Actual Output
Deviation from desired state
Feedback Signals
+
-
Adjust
Temperature
Flow Rate

## Slide 19: Feedback Loops
Discrepancy
Adjustment
Actual
Value
Desired
Value
S
S
S
O

## Slide 20: Enhancing Feedback

## Slide 21: The Scientific Method

## Slide 22: Observe-Orient-Decide-Act (John Boyd)

## Slide 23: Reality of Feedback Loops

## Slide 24: Complex Control System
Desired Output Response
Measurement
Output Variables
Controller
Process
Multi Input Multi Output (MIMO) System

## Slide 25: Complex Control
Desired Output Response
Measurement
Output Variables
Controller
Process
Multi Input Multi Output (MIMO) System
Value
Schedule
Cost
Quality
Adjust Scope
Adjust Date
Adjust Team
Adjust Quality
Adjust Process

## Slide 26: Lockdown
Desired Output Response
Measurement
Output Variables
Controller
Process
Multi Input Multi Output (MIMO) System
Value
Schedule
Cost
Quality

## Slide 27: Delivery Goals

## Slide 28: Calendar of Innovation

## Slide 29: Extreme Closed Loop Creates Open Loops?
Desired Output Response
Measurement
Output Variables
Controller
Process
Multi Input Multi Output (MIMO) System
Value
Schedule
Cost
Quality

## Slide 30: Value of Flexibility
Notes: 9 research projects for drive train
1 chassis – same hole for all 9 drive trains
VOI from 9 research projects, VOF from chassis design
Contrast this with the development of the Prius. Toyota had 9 different research projects running to develop hybrid engine technologies. Normally they would choose a drivetrain first, and build a car around it. Instead Toyota decided to keep its options open, and designed the Prius with a hole in it for the drive train. The 9 research projects continued, and 9+ months after the Prius development project was started, a drive train was chosen. Toyota knew that this car needed a radically new drive train architecture. Instead of guessing and choosing one, they let all 9 research projects continue their work, and as they did, the best option for the car's engine became clear. So was 9 research projects a waste? No because each project was generating factual information about the options for hybrid engine design, information that Toyota engineering management needed to make an informed choice.

## Slide 31: Value of Flexibility from Loose Coupling

## Slide 32: Ongoing Feedback

## Slide 33: Business Process Value Chain
Market
Product
Development
Sales
Business Need
Development
Delivery
Internal IT
Product Company
Specifications
Development
Delivery
Contract Model

## Slide 34: Learning
Feedback Loop

## Slide 35: Hurricane Rita
Notes: We like to use forecasting a hurricane track as an analogy to software development. This is an example of the various news agencies early forecast of hurricane’s Rita track. One thing we know is that all of these tracks are wrong.

## Slide 36: Hurricane Rita
Notes: The actual path of Rita is shown in yellow. Planning of software is much like this. Almost everything we do is “new” and when we followed a more waterfall model, we took lots of time designing and gathering estimates of tasks before starting. From that initial Plan, the one thing we really knew, was that the project would not turnout looking like the plan and it would change. We know that as we gain more knowledge during development the plan would be refined many times. So, with Agile, we don’t spend a lot of time in upfront planning.

## Slide 45: “Incrementing” Builds a Bit at a Time
1
2
3
But, incrementing calls for a fully formed idea
Jeff Patton

## Slide 46: “Iterating” Builds a Rough Version, Validates it, Then Slowly Builds Up Quality
1
2
3
Iterating allows you to move from vague idea to realization

## Slide 47: Learning
1
2
3
The objective is to get it right at the end

## Slide 48: How does Kanban work with feedback?

## Slide 49: Kanban and Feedback Loops
To Do
Done
In Progress
What people think Kanban is

## Slide 50: What is Kanban?
The Kanban Method teaches organizations how to use evolutionary change to understand, visualize and measure systems of work to continually improve and consistently deliver results.
The Kanban Method provides a set of proven practices and approaches that scale from individuals and teams to the enterprise.

## Slide 51: Kanban General Practices
Kanban General Practices
Notes: Walk the class through the Kanban practices.
There are 6 General Practices in the Kanban Method. [Walk briefly through each of the 6 Practices. See David Anderson’s blog at http://www.djaa.com/principles-general-practices-kanban-method if you want help with how to explain]
Instead of using this slide, you can also create a flipchart with similar info etc.
You might revise this after the simulation.

## Slide 52: Feedback in Kanban
Boards
Meetings/Cadences
Metrics

## Slide 53
Ideas
Visualize

## Slide 54
Ideas
Understand the system
Visualize

## Slide 55
Ideas
FLOW
Understand the system
Visualize

## Slide 56
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Visualize

## Slide 57
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Visualize

## Slide 58
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Visualize

## Slide 59: Kanban and Feedback Loops
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Scale
Visualize

## Slide 60: Kanban and Feedback Loops
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Incremental process improvement through measurement
Scale
Visualize

## Slide 61: Kanban and Feedback Loops
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Process monitoring & improvement through measurement
Service or Product Improvement
Scale
Visualize

## Slide 62: The Kanban Cadences: The Full Set
Notes: Kanban gives you a PATTERN of 7 meetings / reviews and their interactions that helps you properly implement your feedback loops.
You will not need to understand or memorize all of them at this point. We will explore them step by step, so that you will have the full picture at the end of the class.
WHAT DO THE ARROWS MEAN? THEY SUGGEST FLOW OF COMMUNICATION THAT YOU MIGHT EXPECT TO SEE
Highlight the general type of information that is schematically represented by the arrows in the diagram.
Information delivered from one feedback mechanism to another. The information is considered for possible decisions.
Actions and Decisions made at one meeting that will have a direct effect on data reviewed, capability observed and discussions held in other meetings.

## Slide 63: Gordon the Guided Missile

## Slide 64: Contact
Todd Little
  todd@kanban.university
  www.linkedin.com/in/toddelittle/
  @toddelittle