## Slide 1: 7 Sins of Scrum and other Agile Anti-Patterns
Todd Little
@toddelittle

## Slide 2: Thanks to all our sponsors without whom there would be no Techfest

## Slide 3: About Todd
CEO Lean Kanban Inc.
Executive roles as VP Product Development, Director of Software & Technology
@toddelittle

## Slide 4: Disclaimer
!7
!Sins
!Scrum

## Slide 5: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value: |  | 
Individuals and interactions | over | processes and tools
Working software | over | comprehensive documentation
Customer collaboration | over | contract negotiation
Responding to change | over | following a plan
That is, while there is value in the items on the right, we value the items on the left more. |  | 

## Slide 6: Antipatterns
Jim Coplien: “An anti-pattern is something that looks like a good idea, but which backfires badly when applied.”

## Slide 8: Auditor Manifesto
We are uncovering better ways of auditing software development by forcing others do it how we tell them. Through this work we have come to value: |  | 
Processes and tools | over | individuals and interactions
Comprehensive documentation | over | working software
Contract negotiation | over | customer collaboration
Following a plan | over | responding to change
That is, while there may be value in the items on the right, we have chosen to ignore them as they are difficult to audit. We only care about the items on the left and we will make sure that you do too! |  | 

## Slide 9: Sinner’s Manifesto
We think we know what we are doing. It looks like a good idea or someone told us that is the best way to do it so we’ll do more of it. Through this we may have accidentally come to value: |  | 
Potential Sin | Over | Virtue
The sin is not always a bad idea. There may be significant value in moderation, but in excess it can be an anti-pattern. The path the redemption is to look to the virtue. |  | 

## Slide 10: Sample Sin
Potential Sin |  | Virtue
 | Over | 

## Slide 11: Sample Sin
Potential Sin |  | Virtue
 | Over | 

## Slide 12: Heresy

## Slide 13: Potential Sin #1
Potential Sin |  | Virtue
Scaling Tools & Processes | Over | Scaling the Mindset

## Slide 14
Alexey Krivitsky

## Slide 15: Potential Sin #1: Scaling Processes and Tools Over Scaling Mindset
Potential Sin |  | Virtue
Agile is a process | Over | Agility is a mindset

## Slide 16: Potential Sin #1: Scaling Processes and Tools Over Scaling Mindset
Where the mindset leverage is
Where many agile transformations focus

## Slide 17: Potential Sin #1: Scaling Processes and Tools Over Scaling Mindset
Potential Sin |  | Virtue
Agile is the Tool | Over | The tools support agility

## Slide 18: Potential Sin #1: Scaling Processes and Tools Over Scaling Mindset
Potential Sin |  | Virtue
One size fits all | Over | Context

## Slide 19: Potential Sin #1: Scaling Processes and Tools Over Scaling Mindset
Potential Sin |  | Virtue
Best Practices | Over | Principles and Values

## Slide 20: Potential Sin #1: Scaling Processes and Tools Over Scaling Mindset
Potential Sin |  | Virtue
Collaboration | Over | Shared Ownership

## Slide 21: Potential Sin #2
Potential Sin |  | Virtue
Status | Over | Flow of Value

## Slide 22: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Showing Progress | Over | Delivering Value

## Slide 23: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Checking Boxes | Over | Learning and Adapting
Feedback Loop

## Slide 24: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
My part is done | Over | Team is done

## Slide 25: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Starting | Over | Finishing

## Slide 26: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Individual Utilization | Over | Team Throughput

## Slide 27: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Specialization | Over | Generalization

## Slide 28: Potential Sin #3
Potential Sin |  | Virtue
Stories | Over | Strategy

## Slide 29: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Buckets | Over | Filters

## Slide 30: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
I want it all (Gluttony) | Over | Minimum Viable Product

## Slide 31: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Listening to Customers | Over | Learning what they really need

## Slide 32: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
I know what they need | Over | Validating hypothesis

## Slide 33: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Tasks | Over | Stories

## Slide 34: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Following orders | Over | Understanding Why

## Slide 35: Potential Sin #4
Potential Sin |  | Virtue
Crap | Over | Craftsmanship

## Slide 36: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Almost done | Over | Really done

## Slide 37: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Velocity | Over | Quality

## Slide 38: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Testing quality in | Over | Building quality in

## Slide 39: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Technical debt is evil | Over | Technical debt is debt

## Slide 40: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Crap on Time | Over | Impact of Delay

## Slide 41: Potential Sin #5
Potential Sin |  | Virtue
Iterations | Over | Releases

## Slide 42: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Commitment | Over | Focus on Value

## Slide 43: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Potentially Shippable Increments (PSIs) | Over | Releases

## Slide 44: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Capacity planning | Over | Velocity planning

## Slide 45: Potential Sin #6
Potential Sin |  | Virtue
Illusion | Over | Reality

## Slide 46: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Gross velocity | Over | Net velocity
Velocity
Velocity
Scope Creep

## Slide 47: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Velocity | Over | Quality

## Slide 48: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Estimation | Over | Forecasting
Velocity
Scope Creep

## Slide 49: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Microestimation | Over | Macroestimation

## Slide 50: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Vanity metrics | Over | Decision metrics

## Slide 51: Potential Sin #7
Potential Sin |  | Virtue
Organizational Hacks | Over | Leadership

## Slide 52: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Controlling inputs | Over | Controlling outputs/outcomes
Processes
Inputs
Inputs
Inputs
Micromanagement
Processes
Inputs
Inputs
Inputs
Agile Leadership
Outputs
Outcomes

## Slide 53: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Micromanagement | Over | Macromanagement

## Slide 54: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Mini-Me | Over | Diversity

## Slide 55: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Taking sides | Over | Serving the whole team

## Slide 56: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Certification | Over | Qualification

## Slide 57: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Meetings | Over | Actions & Resolutions

## Slide 58: The Sinner Summary
Processes and Tools | Over | Individuals and Interactions
Status | Over | Flow of Value
Stories | Over | Strategy
Crap | Over | Craftsmanship
Iterations | Over | Releases
Illusion | Over | Reality
Organizational Hacks | Over | Leadership

## Slide 59: The Virtuous Path
Use Retrospectives
Improve Incrementally
1-2 Items
Get Coaching as needed

## Slide 60: Contact
Todd Little
  toddelittle@gmail.com
  www.toddlittleweb.com
  www.accelinnova.com
  www.linkedin.com/in/toddelittle/en
  @toddelittle

## Slide 61: Thank you!
Questions?